Government of Nepal

Ministry of Physical Infrastructure and Transport

Department of Roads

Development Cooperation Implementation Division (DCID)

Social Safeguards

Preparedness Check & Compliance Monitoring Report

12/30/2018

| Monitored by : | Mr. Lokprakash Dhakal | Supervised by : | Rama Shrestha |
| --- | --- | --- | --- |
|  | Mr. Krishna Khadka |  | Social Safeguards Expert |
|  | Social Mobilizers of CSC |  | DCID/DoR |

Introduction:

Road Sector Development Project (RSDP) is funded by the International Development Association (IDA). The RSDP has been foundation of the Association's supports to Nepal's Strategic Road's Network (SRN) for the past three IDA funding (RSDP, P095977 original Financing IDA-Grant H 339 NP; Road Sector Development Project Additional Financing (RSDPAF) IDA- Credit 4832NP, 5002NP & Grant H 629 and Road Sector Development Project Second Additional Financing (RSDPAF II) IDA- Credit 5865 NP, including Road Safety Support Project (RSSP)-P149606 under IDA's administration of DFID funding. About 300 km length of roads had been upgraded to fair weather sealed road standards in first phase of RSDP, 400 km of road length in second phase (RSDPAF) and instillation of W. Beam steel crash barrier in risk zones of RSDP roads through RSSP.

Finally the RSDPAF-II (IDA Credit No. 5865-NP), is currently the Association's support for road and bridge works (including road safety enhancements), post-earthquake reconstruction and resilience enhancements to Nepal's Strategic Roads Network and technical assistance to improve investment planning and implementation capacity within the institutions that manage Nepal's Strategic Roads Network. RSDPAF-II is for the constructions of thirty-one (31) new bridges and detail design study for slope stabilization and upgrading works of unpaved RSDP road sections. The primary focus of RSDP's is to develop connectivity and all weather safer roads in eight (Darchula, Bajhang, Baitadi, Kalikot, Jumla, Dailekh, Jajarkot and Salyan) remote district headquarters of Mid-Western and Far- Western regions along with earthquake resilience enhancements of two bridges (Bhalam & Hanumnte) at Lamjung and Bhaktapur districts of Nepal. The agreement date of RSDPAFII is 19th December, 2016 and revised project completion date is 15th July, 2019.

Social Safeguards Compliance:

The social safeguards documents: Initial Environment Examination (IEE), Site Specific-Management Plan (SS-EMAPs), Resettlements Action Plan (RAP) had already been prepared in design phase and updated RAP, VCDP, environmental and social screening report, SS-EMAPs and SSMPs (for social related impacts) through field verifications during implementation phase as per design review. At present, resettlement rehabilitation and compensation payment works along with distribution of resettlements and rehabilitation (R&R) assistance is going on. In addition, HIV/AIDS awareness programs (at two locations), orientation on use of construction safety gears (PPEs), Grievance Redress Management (GRM), keeping records of labor attendances sheets as per WB formats as well as   updates of land slide inventory is ongoing. Similarly, preparedness check of 28 bridges had been completed and compliance monitoring is done periodically as monthly basis. The monitoring team observed and found that over all safeguards compliance is moderately satisfactory in all contract packages and immediately instructed to follow safeguards measures to the contractor. Filled checklist of both preparedness check and compliance monitoring is attached in annex.

Updated status of Resettlement and Rehabilitation

As per revised design and field verification works, 22 Bridges have resettlement impacts out of 31 Bridges. Up to this month, total 19 bridges have completed verification works and updated the resettlement impacts.  Altogether, 104 PAFs are identified among them 33 are under vulnerable category. There are total 43 structures and 87 land plots are need to be acquired of 19 bridge locations of 7 contracts. The Contract wise details are given below:

Table: 1 Resettlement Impacts

| Contracts | PAFs | Vulnerable PAFs | Loss Structures | Loss land plots | Remarks |
| --- | --- | --- | --- | --- | --- |
| I | 25 | 13 | 18 | 20 |  |
| II | 10 | 2 | 10 | 10 |  |
| III | 14 | 1 | 4 | 6 |  |
| IV | 28 | 10 | 4 | 28 |  |
| V | 6 | 4 | - | 6 |  |
| VI | 17 | 2 | 5 | 13 |  |
| VII | 4 | 1 | 2 | 4 |  |
| Total | 104 | 33 | 43 | 87 |  |

Source: Updated Resettlement Action Plan

Table 2: Details of Structure

| Contracts | Residential House | Kitchen | Tea shop | Shed | Toilet | Septi tank | Water mill |
| --- | --- | --- | --- | --- | --- | --- | --- |
| I | 6 |  |  | 3 | 7 |  | 2 |
| II | 7 (2 rented, 1 shop) |  | 1 |  | 1 | 1 |  |
| III | 3 |  |  |  | 1 |  |  |
| IV | 3 | 1 |  |  |  |  |  |
| V | - |  |  |  |  |  |  |
| VI | 4 |  |  | 1 |  |  |  |
| VII | 2 |  |  |  |  |  |  |
| Total | 25 | 1 | 1 | 4 | 9 | 1 | 2 |

Source: Updated Resettlement Action Plan

Above table shows that  there is requirement of total  25 displacement allowance, 3 business displacement allowance and 2 rental stipend allowance which is provisioned in RAP.

Preparedness Check: (Chhedena & Sija)

The criteria mentioned in the "Preparedness Checklist" have been moderately fulfilled. For instance, the construction camp and labor camp are located nearby settlement area in rented house and seems no possibility of labor influx issues, because limited number of workers are required for bridge projects. The establishment of crusher plant has been located at a distance more than two hundred meter far from settlements area. Similarly, it has also been managed in low land or public barren land for site camp. Some major points are observed during   preparedness check

- Already taken regulatory permission such as lease agreement of rented house for labor camp and work camp.

- Maintain grievance register book and keeping records labor register formats

- Storage of PPE is insufficient and accommodation for labor is not satisfactory

Major findings of compliance monitoring:

Compensation Resettlement and Rehabilitation work progress:

CDC Meeting at Surkhet

Regarding compensation resettlement and rehabilitation works, CDC meetings for 16 bridges (Patale, Lamchudi, Mate, Rati, Paltada, Kanegad, Guhegad, Dahi, Bungad, Khahare, Kali, Chaure, Kimu, Ibargad, Patare & Solabang) had already been conducted at District Administration Office (DAO) of concerned districts up to this month. The remaining three (3) bridges (Chhedena, Sija & Bhalam Khola) are in process. Altogether 27 PAFs, have received compensation payments for loss of 26 no. of structures and 6 land plots with replacement cost.

For Structure, 16 PAFs have received full compensation payments whereas eleven (11) PAFs have got only first installment to their loss structures.  After getting first installment, the PAFs have started to dismantle their structures.  The details are given in tabulated form below:

Dismantling structure after getting compensation

Table 6: Compensation Payment Details of RSDP Bridge

| Contract | Bridges | Owner Name | Structures | Amount | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Patale | **Sete Bk+Mrs.Sumtra | Shed | 50721.00 | Full Payments |
|  |  | Ammare Ramjali | Residential+ Shed | 391879.00 | First Installment |
|  |  | Ammar Bdr Salami | Shed+ Toilet | 49725.00 | First Installment |
|  |  | Ratna Bdr Rawal | Water mill | 191806.00 | First Installment |
|  |  | Tike Rawal | Shed | 173344.00 | Full Payments |
|  |  | Kali Kami | Residential | 283762.00 | First Installment |
|  |  | Ramsingh Biswokarma | Residential + Toilet | 831988.00 | First Installment |
|  | Rati | Tilbir Buda | Residential | 422558.00 | First Installment |
| 2 | Paltada | Bhim Sunuwar | Residential | 471755.00 | Full Payments including R&R |
|  | Kane | Lal Bdr Shahi | Residential+ Rental | 980950.00 | First Installment |
|  |  | **Mahendra Majhi/Namsara majhi | Residential + business+ Toilet + Septi tank + Rental | 5592907.00 | First Installment |
|  | Dahi | **Dil.bd. Karki & Manoj Karki | Residential + Tea shop | 508212.05 | First Installment |
| 4 | Patare | Dilli Basnet | Residential | 971,356. 25 | Full Payments including R & R |
|  |  | *Lal Bahadur Budhathoki | Residential | 563764.75 | Full Payments including R & R |
|  |  |  | Residential | 364962. 25 |  |
|  |  | Bishnu Budathoki | Residential | 115717.8 | Full Payments including R & R |
|  |  | Rebanta Bahadur Budathoki | Shed | 38293.15 | Full Payments |
|  |  | Him Bdr Shahi | Land plot | 34,687.50 | Full Payments with replacement cost |
|  |  | ***Ram Lal, Narayan and Lal Bd. Budathoki | Land plot | 77,812.50 |  |
|  |  | Mohanlal Budathoki | Land plot | 14,062.50 |  |
|  |  | Tilak Bdr Budathoki | Land plot | 7,500.00 |  |
|  |  | Bishni Basnet | Land plot | 3,750.00 |  |
|  |  | Chhanchhari Budathoki | Land plot | 2,812.50 |  |
|  |  | Chhanchhari Budathoki | Land plot | 11250.00 |  |
| Total paid amount up to this month |  |  |  | 11901470.00 |  |

Note: * one owner have two structures, ** two owners name in one structure *** owner name in one land plots

Local Consultative Forum (LCF) with status:

LCF Meeting at Bhalam Bridge

The total 23 Local Consultative Forum (LCF) had been formed for 19 bridges. The members of LCF are 5 to 9 including representation of female. The LCF is chaired by concerned Wards Chairman and other Key persons of that area, political leader, teacher and some project affected persons are the general member. The LCF meeting is conducted in regular basis, and sometimes it will be held immediately in emergency and specific case. Up to December 2018, total 28 LCF meetings were conducted. During the meeting compensation resettlements and rehabilitation related issues and construction related issues (grievances) were discussed and resolved.

HIV/AIDS awareness developing activities:

HIV/AIDS awareness developing campaigns for construction worker, transport (vehicle/ mechanical) workers, contractors, supervision consultant and project representatives' team including locals had already been conducted on June 2018. The awareness program has been conducted on dated 16th June, 2018 at Bungad bridge  site (Contract no. 4) with facilitation by Health Assistant (HA) and In-Charge of Devasthal health post, Bungad, Kupinde Municipality-1 and Tallodungeshwor   site (Contract no. 1) with facilitation by Mrs. Sabitra Dhakal (M.Ed. in health), medical person of Dhakal Medical Hall and health teacher of basic primary school of Lamchudi. During the program, they delivered about the incidence of unsafe sexual relationship, use of same instrument for intravenous injection among the many people for blood donation and drug in-take as causes of the disease. The program also focused on the incidence of these practices causing hazardous consequences to the life of the people, leading to even the death of the patients. They also discussed about use of condoms, safe sex, avoidance of multi-partner sex and same instrument for intravenous injection by many people as part of the preventive measures. Altogether, 55 participants (of two events) including female have participated in this program.

HIV/AIDS program & participants including female

Keeping records of new labor registry format:

The contractor has used new labor registry format (with having more details of labor’s -age, address, contact number along with personal ID) provided by World Bank. This registry format is used for construction workers as well as transport workers  for keeping records of daily attendance including working hour and their wages (not less than district rate and due respect to Labor Act 2048) without discriminations between male & female labor in same nature of work.

Table: 7 Constructions Workers

| Contract No: | Local Labor |  | Non Local |  | Labor (S & U) |  | Total Labor |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Male | Female | Male | Female | Skilled | Unskilled |  |
| I | 0 | 0 | 39 | 0 | 13 | 26 | 39 |
| II | 0 | 0 | 44 | 0 | 17 | 27 | 44 |
| III | 0 | 0 | 18 | 0 | 4 | 14 | 18 |
| IV | 0 | 0 | 61 | 26 | 27 | 60 | 87 |
| V | 0 | 0 | 89 | 0 | 25 | 64 | 89 |
| VI | 12 | 10 | 25 | 10 | 16 | 19 | 35 |
| VII | 9 | 9 | 32 | 9 | 11 | 30 | 41 |
| Total | 21 | 18 | 308 | 45 | 113 | 240 | 353 |

Source Monthly Progress Report-20

Employment Generation and Right Wages:

The total 353 person days have got opportunity to work in this project as skilled and unskilled labor with very few percent (%) female & local labor involvement. Among them 39 were local labors including 18 female labors whereas 45 were non local female worker out of 353. Regarding the working hour and labor wages, they work up to eight (8) hour per/day and wages is equivalent to district rates plus food. There is no discrimination between male and female labor wage in similar nature of work.

Local Labor and Female Labor:  Less involvement of local labors and female labors are found  in this road project. So the contractors need to pay more attention on deployment of local labor (male/female) and female labor (local/non-local) by providing direct employment opportunity in construction activities. The contractors should also pay attention to labor’s monthly health checkup as mentioned in contract documents.

No Use of Child Labor: With respect to Child Labor Act 2056 and Child Labor (Prohibitions & Regulation) Rules 2062, the contractors of all packages seem more aware about it and no use of child labor. The CSC has expedited his close monitoring and given strong instructions to contractors and strictly prohibited child labor in construction work.

Grievance Management System:

The Grievances Redress Mechanism (GRM) is integral part of social safeguard compliance. At project level, a grievance redress mechanism has been established to allow project affected persons to appeal any disagreeable decisions, practices and activities arising in the process of compensation for assets and general project-related complaints. Grievance recording register has been established at PIC, Consultant and Contractor’s Offices. The RSDPAFII has also keeping records of grievances is in systematic order with WB standard and as mentioned in ESMF-2007.  Grievances are not recorded in this month. Up to Previous month, twenty (20) no. of grievances were recorded, out of them eighteen  (18) grievances were resolved and one (1) grievance is in resolution process and one (1) is not applicable.

ANNEX:  Preparedness & Compliance Checklist