GOVERNMENT OF NEPAL

MINISTRY OF PHYSICAL INFRASTRUCTURE AND TRANSPORT

DEPARTMENT OF ROADS

DEVELOPMENT COOPERATION IMPLEMENTATION DIVISION

ROAD SECTOR DEVELOPMENT PROJECT

“Detail Survey and Design of Slope Stabilization Measures and Upgrading of Road and Construction Supervision of Slope Stabilization Works, Upgrading of Roads and Construction of New Bridges"

Updated Site- Specific Management Plan for Social Impact

February, 2019

September,  2018

# Site- Specific Management Plan (SSMP)

Government of Nepal has received assistance from World Bank for Road Sector Development Projects Additional Financing- II (RSDPAF-II) to prepare detail design document for slope stabilization and upgrading works of unpaved RSDP road section and supervision of 31 new construction bridges to make the roads motor-able throughout the year (including rainy season).The slope stabilization and upgrading of unpaved RSDP road sections includes social assessments (Social Screening Works & preparation of Sites-Specific Management Plan (SSMP) to address social related impacts. The nature of works is widely scattered in different locations within following RSDP roads. On the basis of carried social screening works, road side unstable slope also may  have affects some private property at different locations of five roads (SJ, SM, SJ, KC and SGD).  Regarding the Chhinchu-Jajarkot (CJ) road sections, there is not found any  affects in private property  but there is found some public tap will be affected due to slope stabilization and upgrading works of unpaved road sections. There are total 220 landslides (type 1, 2 & 3) out of them 70 landslides have social related impacts i.e. private land, structures, settlements, trees and drinking water pipeline where as the total 4 drinking water pipeline  will be affected. However, the observation shows there is no need of private property acquisitions.  During the time of slope stabilization and upgrading work of unpaved road sections,    there need to apply some preventive mitigation measures for protections of private and public  property as well. Therefore, Site-specific Management Plan (SSMP) for social impact has been prepared and details are given below.

Site- Specific Management Plan (SSMP) for Social Impact Mitigation

| S.N | Issue |  | Locations |  | Impact on |  | Mitigation Measures | Cost | Responsible agency |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | Implementation | Monitoring |  |
| # SURKHET-JUMLA ROAD SECTION (SJ) |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Risk on private land, settlement & some fruits tree Risk on Irrigational cannel, |  | 54+500, |  | Lose of cultivated land, settlement & trees Impact on irrigation Cannel | Gabion breast wall and Road side drain for support Gabion Breast wall, L=100m, H=2m, Road side Drain and Sub-surface Drain of 800m, Gabion Retaining Wall, L=100m, H=4m |  | Included in the project cost | DRO Surkhet/ Contractor | DCID /GESU/DoR/DSC |  |
| 2 | Risk on private land & road |  | 134+450, |  | Private land may be affected & disturb the Road | Bio engineering Large Boulders (12 nos.) falls on the Road and Gabion Breast Wall damaged, Gabion Breast Wall, L=8m, H=3m, Gabion Breast Wall, L=5m, H=2m, Road Side Drain, L=15m, Bio-engineering |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 3 | Risk on private land and road access |  | 140+400, |  | Private land may be affected Dust nuisance and may be blocking the road | Debris and Boulder clearance & Bio-engineering, L=20m, H=7.5m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 4 | Risk on private land & traffic safety |  | 140+500 |  | Private land may be Affected land wash way the road | Gabion Retaining Wall, L=10m, H=4m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 5 | Risk on private land & water course |  | 144+700 |  | Private land may be affected, and may be blocking the road | Gabion Breast Wall, L=12m, H=3m, Road Side Drain, L=12m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 6 | Risk on private land & Water mill |  | 145+810 |  | private land may be affected & water mill will be damage | Road Side Drain & Sub-surface Drain in seepage area, L=150m, Gabion Breast Wall, L=120m, H=3m, Causeway, Span=6m (Existing Kholsi is diverted by rual access Road) |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 7 | Risk on private land & rural roads |  | 147+400 |  | Impact on private land, rural roads may damage | Gabion Breast Wall, L=20m, H=3m (extension from existing GW), Road Side Drain on both side of Causeway, L=50m & 30m, Check Dam at 2 locations (L=5m, H=3m), Debris clearance from Road, L=50m, width=2.5 & T=1m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 8 | Risk on private land & houses and road |  | 148+600 |  | Impact on private including house and blocked the road | Gabion Breast Wall, L=30m, H=3m, Gabion Breast Wall, L=60m, H=3m, Gabion Retaining Wall (near house access), L=10m, H=3m, Gabion Retaining Wall, L=30m, H=4m, Gabion Retaining Wall, L=25m, H=5m, Road Side Drain, L=100m, Slope trimming and bio-engineering (after rocky area), L=90m, H=10m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 9 | Risk on barren land and settlements |  | 151+500 |  | Settlement including private will be affected | Gabion Breast Wall, L=10m, H=2m, Road Side Drain, L=25m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 10 | Risk on private land |  | 155+390 |  | private land may be affected | Plum Concrete Breast Wall, L=20m, H=3m, Road Side Drain, L=50m, Causeway, Span=4m at valley, Bio-engineering, L=30m, H=15m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 11 | Risk on private land |  | 161+480 |  | May affects | Gabion Breast Wall, L=15m, H=2m (Existing GW is damaged), Road Side Drain, L=15m, Slope Trimming and Bio-engineering (L=15m+10m and H=5m), Debris Clearance, L=15m, H=5m, Gabion Breast Wall, L=20m, H=2m, Road Side Drain, L=20m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 12 | Risk on private land |  | 166+300 |  | cultivate land may be affected. | Gabion Breast Wall, L=30m, H=3m, Road Side Drain, L=30m, Bio-engineering, L=30m, H=7m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 13 | Risk on barren land and drain |  | 169+490 |  | May cause affects barren land and drain | Road Side Drain, L=75m, Boulder Clearance |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 14 | Risk on water pipeline |  | 173+770 |  | May water pipeline damage | Gabion Breast Wall, L=20m, H=3m, Road Side Drain, L=20m, Debris Clearance, L=10m, H=10m, T=2m, Slope trimming and bio-engineering (L=10m, H=10m) |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 15 | Risk on house |  | 174+110 |  | Impact on house | Plum Concrete Breast Wall, L=20m, H=3m (before access Road), Gabion Breast Wall, L=30m, H=3m, Drain, L=50m, Debris clearance from Road and hill slope |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 16 | Risk on private land & settlements |  | 174+200 |  | Impact on private land including settlements | Gabion Breast Wall, L=15m, H=2m, Drain, L=15m, Boulder and Debris Clearance, L=15m, H=5m |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 17 | Risk on private land |  | 191+210 |  | Impact on private land | Gabion Breast Wall, L=7m, H=2m (extension from existing), Road Side Drain, L=7m, Boulder Clearance |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| SITALPATI-MUSIKOT ROAD SECTION (SM) |  |  |  |  |  |  |  |  |  |  |  |
| 18 | Risk on settlement area |  |  | 98+550 | Impact on settlements | Drain cum wall, L=10m, H=1.5m, Boulder Removal (4m*3m*2m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 19 | Risk on settlements |  |  | 105+430 | Impact on settlements | Drain cum Plum breast wall, L=55m, H=2m, PC head wall, L=5m, H=1.5m (raised), Pavement Rehab, L=55m, Bio-engineering (L=55m, H=10m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 20 | Risk on private land & settlement |  |  | 106+400 | Impact on settlements | GW retaining wall, L=25m, H=4m (dismantle existing GW wall), Debris clearance, L=20m, H=10m) at 100m towards musikot |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 21 | Risk on cultivate land |  |  | 107+770 | Cultivate land may loss | Center line shifting at hill side (Temporary) (Quantity details in SW files) Alternative alignment (Permenant) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 22 | Risk on houses |  |  | 107+000 | Private structures may be affected | Center line shifting at hill side (Temporary) (Quantity details in SW files) Alternative alignment (Permenant) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 23 | Risk on private land and culvert |  |  | 109+050 | May affects private land and culvert | GW Retaining wall, L=45m ,H=4m, Road edge damaged and crack, Pavement rehab (L=45m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 24 | Risk on settlements & health pos |  |  | 113+000 | May affects on settlements and health post at hill sides | GW Breast wall, L=25m, H=2m, Road side drain, L=25m, Slope trimming & Bio-engineering (L=25m, H=7m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 25 | Risk on private land and vegetation |  |  | 114+800 | Impact and private land and vegetation | GW Retaining wall, L=30m, H=4m, Road edge damaged, Pavement rehab (L=85m), Drain cum wall, L=3m, H=2m, GW Check dam, L=20m, H=3m |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 26 | Risk on private land with settlements |  |  | 115+200 | Impact on private land and settlements | Plum Breast wall, L=45m, H=2m (upto pc) and drain cum wall, L=30m, H=2m |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 27 | Risk on private land and road |  |  | 116+000 | May affects private land and block the road | Debris clearance (L=30mx3m) and (L=25mx3m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 28 | Risk on private land with electric pole |  |  | 120+500 | May affects private land and electric pole | GW breast wall, L=20m, H=2m, Road side drain, L=20m, Slope trimming & Bio-engineering (L=20m, H=5m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 29 | Risk on cultivate land, irrigation cannel & settlements |  |  | 123+225 | May affects cultivate land irrigation cannel and settlements | Pavement damaged due to Up side rural road construction, Pavement Rehab, L=300m |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 30 | Risk on private land & community forest |  |  | 124+700 | May affects both private land and community forest | Pipe Culvert, Dia. 120cm, GW Check dams, L=10m, H=2m at 2 locations at up side, Debis clearance (L=10m, H=3m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 31 | Risk on private land |  |  | 124+800 | May affects 4 private land plots | Road side drain, L=200m, Debis clearance (L=25m, H=5m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 32 | Risk on 3 cultivable land plots, water pipe line and road |  |  | 125+200 | Impact on 3cultivate land, water pipeline and chance of road washout | Plum retaining wall, L=15m, H=6m |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 33 | Risk on drain and vegetation |  |  | 126+550 | May affects both cultivate land and drain | Drain cum wall (2 locations), L=20m, H=1m and L=10m, H=1m , Debris clearance (3 locations), L=20m, H=3m, L=10m, H=3m & L=5m, H=3m) |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 34 | Risk on private land |  |  | 127+400 | Impact on private land | Gabion Breast wall, L=45m (25+20), H=3m, Debis clearance (2 locations), L=25m, H=5m & L=20m, H=5m |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| 35 | Risk on private land settlements area and road |  |  | 127+650 | Impact on private land, affects settlements area and road edge & accident | Gabion retaining wall, L=45m, H=8m, Pavement rehab |  | Included in the project cost | DRO Dang/Contractor | DCID /GESU/DoR/DSC |  |
| CHHINCHU-JAJARKOT(CJ) ROAD SECTIONS |  |  |  |  |  |  |  |  |  |  |  |
| 1. | Risk on water pipeline |  | 27+880 |  | Impact on public tap | Relocation nearby the area |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 2. | Risk on water pipeline tap |  | 29+266 |  | Impact on public tap | Relocation nearby the area |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 3. | Risk on water pipeline |  | 34+820 |  | Impact on public tap | Relocation nearby the area |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| 4. | Risk on water pipeline |  | 106+000 |  | Impact on public tap | Relocation nearby the area |  | Included in the project cost | DRO Surkhet/Contractor | DCID /GESU/DoR/DSC |  |
| # SATBANJH-JHULAGHAT (SJ) ROAD SECTION |  |  |  |  |  |  |  |  |  |  |  |
| 36 | Risk on settlement & vegetation | 2+760 |  |  | Impact on settlement and covered the vegetation |  | Drain cum wall=25m, H=1.5m, Debris Clearance & Bio-engineering | Included in the project cost | DRO-Baitadi /Contractor | DCID /GESU/DoR/DSC |  |
| 37 | Risk on settlement & vegetation | 2+800 |  |  | Impact on settlement and covered the vegetation |  | Drain cum wall=30m, H=2.0m, Debris Clearance & Bio-engineering | Included in the project cost | DRO-Baitadi /Contractor | DCID /GESU/DoR/DSC |  |
| 38 | Risk on private forest land | 8+750 |  |  | Impact on private land and trees |  | GW Check dam, L=5m, H=2m | Included in the project cost | DRO-Baitadi /Contractor | DCID /GESU/DoR/DSC |  |
| 39 | Risk on private land & community forest | 29+150 |  |  | Impact on private land traffic management |  | Plum Breast wall extended by 10.0m, h=2.0m, Bio-engineering, Drain=10m and Slope trimming | Included in the project cost | DRO-Baitadi /Contractor | DCID /GESU/DoR/DSC |  |
| 40 | Risk on drain private land | 29+210 |  |  | Impact on private land & drain |  | Drain cum wall L=20m, H=2.0m, Slope trimming & Bio-engineering | Included in the project cost | DRO-Baitadi /Contractor | DCID /GESU/DoR/DSC |  |
| # SATBANJH-GOKULESHWOR-DARCHULA (SGD) ROAD SECTION |  |  |  |  |  |  |  |  |  |  |  |
| 41 | Risk on private land & Home pipe, | 6+580 |  |  | Private land may covered by gravel and disturb hum-pipe |  | Minor debris clearance, Pavement Drain Repair | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 42 | Risk on private land & local road | 42+620 |  |  | Impact on private land and local access |  | GW Retaining wall, L=17m, H=4m, Pavement Rehab, at rural road 15m GW height 2m. | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 43 | Risk on private land & local road | 42+750 |  |  | Impact on private land and local access |  | GW, L= 25m, H=4m high at road edge and GW, L=25m, H=2m high at rural road as toe wall. | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 44 | Risk on settlement | 46+400 |  |  | Impact on settlement |  | Gabion wall 30m length, height 6m plus plain concrete at footing with dowels 25mm dia 4m long at foundoantion block. | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 45 | Risk on private land, settlement and road | 49+900 |  |  | Impact on private land, settlement and block the road |  | As per previous design, delete diversion structure at northern channel, Width of causeway can be reduced to 30m, guide walls to be properly embedded to rock outcrops at either end. | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 46 | Risk on private land and road | 50+400, |  |  | private land will be affects and block the road |  | Minor GW repair required, length 10m height 2m, debris clearance, drain and pavement repair | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 47 | Risk on private land, with vegetation and water course | 72+820 |  |  | private land will be affects with vegetation and block the water course |  | Gabion Breast Wall, L=27m, H=3m | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 48 | Risk on private house, land and water source | 73+480 |  |  | Impact on private land and house including water source |  | Gabion Breast Wall, L=20m, H=4m | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 49 | Risk on private land settlement , | 75+600 |  |  | Impact on private land and settlement |  | Masonry Revetment Wall, L=20m, H=3m | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 50 | Risk on private land, | 76+560 |  |  | Impact on private land |  | Gabion Breast Wall, L=35m, H=3m, Side drain, L=35m, Bio-engg, Slope trimming, stone riprap and boulder removal | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 51 | Risk on private land & road | 83+570 |  |  | impact on private land and may be blocked the road |  | Pipe Culvert (existing PC washout), GW retaining wall, L=40m, H=5m | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| 52 | Risk on private land and health | 113+880 |  |  | Private land is affected by covering boulders and due to dust nuisance peoples health condition may be affected |  | Drain cum wall, L=60m, H=1.5m, GW breast wall, L=50m, H=2m, GW retaining wall, L=30m, H=5m. Depends on bridge approach constructed by the DRO. | Included in the project cost | DRO-Baitadi /Contractor |  | DCID /GESU/DoR/DSC |
| # KHODPE -CHAINPUR (KC) ROAD SECTION |  |  |  |  |  |  |  |  |  |  |  |
| 53 | Risk on cultivate land and vegetation | 13+350 |  |  | Cultivate land will be damage and vegetation |  | Bio-engineering Mitigation | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 54 | Risk on private land, | 41+900 |  |  | Partially impact on private land dust nuisance |  | Plum Concrete Retaining wall (L=10m, H=2m) & Bio-engineering | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 55 | Risk on private land and settlement | 42+075 |  |  | Partially damage private land settlement |  | Gabion Retaining Wall (L=5m,H=4m ) and Bio-engineering | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 56 | Risk on private land drinking water pipeline | 58+300 |  |  | Impact on private land, drinking water pipe line, |  | Plum Concrete Wall (L=20m,H=5m), debris , drain, | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 57 | Risk on private land, | 61+630 |  |  | impact on private landt, |  | Plum Concrete Wall (L=5m,H=3m) | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 58 | Risk on private land & Road with cross drain | 68+100 |  |  | Impact on private land, water management, |  | Gabion Retaining Wall (L=12m , H=5) | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 59 | Risk on private land & Road with cross drain | 68+200 |  |  | Impact on private land, water management, |  | Gabion Breast Wall (L=15,H=2), Drain & Bio-engineering | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 60 | Risk on cultivate land and irrigation cannel | 78+700 |  |  | Affected on cultivate land and irrigation cannel |  | 30m road settle vertically 2m, Retaining and Breast Structures with slightly shifting the alignment, Side Drain. (Detailed qunatity included in pavement design part) | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 61 | Risk on water mill, | 82+500 |  |  | due to land slide cause damage water mill |  | Gabion Chcek Dams, Apron and Guide wall at US and DS Causeway=10m and Stone Pitching | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 62 | Risk on private land and settlement | 82+800 |  |  | Impact on private land and settlements |  | Gabion Breast wall=175*3, Gabion Retaining =90*3, Drain=175m, Bio-engineering and debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 63 | Risk on private land, | 97+120 |  |  | Impact on private land |  | Gabion Breast wall=15*3, Drain=105m, Bio-engineering and debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 64 | Risk on private land & road | 97+550 |  |  | May affects settlements and damage road |  | Gabion Breast wall=15*3, Drain=105m, Bio-engineering and debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 65 | Risk on barren land, water mill | 98+650 |  |  | Impact on barren land and water mill |  | Gabion breast wall=30m * 3m, Bio-engineering and Debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 66 | Risk on water source | 99+320 |  |  | Partially affected on water source |  | Gabion breast wall =35m * 3m, Drain=15m, Landslide Clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 67 | Risk on private land ,settlements | 99+500 |  |  | Impact on barren land and settlements |  | Gabion breast wall=40*3, Retaining wall=18*3, drain=75m, Bio-engineering, debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 68 | Risk on private barren land, | 99+900, |  |  | Partially affected on private barren land |  | Gabion breast wall=13.5*3, drain=75m, Bio-engineering, debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 69 | Risk on private land, | 101+000 |  |  | Partially affected on private cultivated land |  | Gabion Breast Wall=20*3m, Causeway=15m, Apron, Guide wall, Drain, Debris clearance and Bio-engineering | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |
| 70 | Risk on private land, settlement and road | 104+500 |  |  | Impact on private land settlements area and road cause damage. |  | Gabion breast wall=5*3, Bio-engineering and Debris clearance | Included in the project cost | DRO-Bajhang/ Contractor |  | DCID /GESU/DoR/DSC |

Annexes

Aneex-1 Surkhet_Jumla Road

Annex-2 Sitalpati Musikot Road

Annex- 3 Chinchu- Jajartkot Road

Annex-4 Satbanj- Gokuleshwor- Darchula Road

Annex-5 Satbanj- Tripurasundari-Jhulaghat Road

Annex-6 Khodpe- Chainpur Road